ORIVELLUM COMPLETE SYSTEM REBUILD, UPGRADE, MIGRATION, AND COMPLETION BLUEPRINT

Prepared for: Brian Fochtman
Date: July 31, 2026
Source evidence: Monarch-main.zip forensic audit
Target repository: BFochtman746/Orivellum
Target state: One product, one repository, one runtime, one governed architecture, one authoritative database, and qualified production capabilities.

1. Executive Decision

The correct path is not to continue extending the existing MONARCH repository and not to copy its tree into the new repository.

The existing repository contains a valuable, functioning application, but it also contains:

● multiple product identities;

● multiple application generations;

● multiple frontend implementations;

● multiple persistence authorities;

● split implementations of major capabilities;

● historical deployment artifacts;

● stale documentation and manifests;

● incomplete qualification and production-readiness evidence;

● a test suite that collects successfully but contains environment-sensitive and blocking tests;

● a current startup sequence that can still construct legacy persistence before switching to the unified database.

The new Orivellum repository is currently empty and should remain clean. It must be built as the single authoritative product. Existing code should be migrated only when its behavior, dependencies, data ownership, test coverage, and production role are known.

The new repository should be completed through vertical, runnable releases. Each release must boot, run, test, migrate, back up, restore, and produce evidence before the next major capability is admitted.

2. Current System: Exact Starting Condition

2.1 Source repository inventory

The audited source contains:

● 519 files;

● approximately 47.6 MB of extracted content;

● 225 Python files;

● approximately 43,000 Python lines;

● 168 Python classes;

● approximately 1,871 Python and asynchronous functions;

● 165 FastAPI route decorators;

● 51 test files;

● 400 tests collected under the current configured pytest scope;

● 21 registered capability modules;

● 11 integrated backend route groups;

● 11 current Svelte routes;

● one integrated FastAPI application;

● two independently executable FastAPI applications;

● three frontend application generations;

● a separate root TypeScript/Express/PostgreSQL workspace;

● three shipped SQLite schema files;

● two shipped JSON state files;

● 37 central database migrations.

2.2 Current integrated runtime

The primary current runtime is:

```text
monarch/core/orchestrator.py
```

It builds:

● FastAPI;

● the central Orivellum database;

● conversations;

● Works;

● Library;

● Book Pipeline;

● route dependencies;

● schedulers;

● backup, briefing, and nightshift services;

● self-checks;

● Lemonade recovery;

● library integrity scanning;

● the Svelte static application.

2.3 Current capability layer

The current bootstrap registers:

1. Memory

2. PDF

3. DOCX

4. Math

5. Writing

6. Excel

7. Code

8. OCR

9. Custodian

10. Voice

11. PPTX

12. Intake

13. Photo Lab

14. Audiobook

15. Story Bible

16. Image Generation

17. Ledger

18. Knowledge

19. Pipeline

20. Geographic tools

21. Projects

These modules are real implementations, not placeholders. Their maturity varies substantially.

2.4 Current integrated user-facing domains

The current Svelte application exposes:

● Home

● Chat

● Files

● Library

● Projects

● Studio

● System

● Works

● Work Detail

● Write

● Backups

Important backend capabilities such as Learning, Knowledge, Voice, OCR, DOCX, PDF, and Audiobook are either embedded in other pages or exposed indirectly.

2.5 Parallel application generations

The repository also contains:

● assistant_service and assistant_dashboard;

● library_service and library_dashboard;

● a separate root pnpm/Express/PostgreSQL workspace.

The assistant and library applications are documented, tested, packaged, and independently executable, but they are not started by the current primary orchestrator.

2.6 Persistence fragmentation

The central OrivellumDB is the broadest persistence authority. However, the repository still includes or references:

● orivellum.db;

● legacy monarch.db;

● legacy books.db;

● standalone library_catalog.db;

● Story Bible story.db;

● Ledger ledger.db;

● JSON conversation and memory stores;

● local vector persistence;

● optional Qdrant.

The new system must explicitly decide which data is authoritative, which data is optional external infrastructure, and which data is migration-only.

3. Non-Negotiable End State

Orivellum is complete only when the following conditions are true.

3.1 Identity

● Repository name is Orivellum.

● Python package is orivellum.

● UI package is orivellum-ui.

● Database is orivellum.db.

● Configuration uses ORIVELLUM_*.

● Service names, protocols, documentation, release artifacts, database names, test fixtures, and generated output contain no operational MONARCH identity.

● MONARCH appears only in migration documentation and source provenance records.

3.2 Runtime

● One production application startup path.

● One application lifecycle owner.

● One dependency-injection or service-container authority.

● One background-job authority.

● One scheduler authority.

● One health model.

● One configuration precedence model.

● Controlled startup and controlled shutdown.

● No daemon thread may be the only shutdown strategy for durable work.

● No silent scheduler failure.

● No process-local global state as an ungoverned service locator.

3.3 Persistence

● One authoritative SQLite database for governed application metadata and relational state.

● External vector stores, files, Office/OneDrive storage, and model servers are adapters, not competing application authorities.

● One migration ledger with immutable migration identifiers and checksums.

● One transaction policy.

● One backup policy.

● One restore policy.

● One corruption-recovery procedure.

● One path-portability policy.

● No normal startup creates a legacy database.

3.4 Product

● Chat, Projects, Library, Knowledge, Research, Writing, Learning, Publication, Voice, Audiobook, Documents, and Automation operate inside one interface and one object graph.

● Files imported anywhere become discoverable through the Library.

● Every durable object can be related to a Project.

● Every generated artifact has provenance.

● Every capability reports health and qualification status.

● Every release reports exactly what is production-ready and what is not.

4. Correct Development and Execution Environment

4.1 GitHub is the source of truth

Use:

```text
BFochtman746/Orivellum
```

The repository is verified empty and writable. Do not upload the old repository wholesale.

Required GitHub settings:

● protect main;

● require pull requests;

● require CI;

● require resolved review conversations;

● disallow force pushes;

● enable secret scanning and dependency alerts where available;

● use squash merge or rebase merge consistently;

● require linear history if practical;

● create release tags from CI, not manually copied ZIPs.

4.2 Codex and local execution

Best operational setup:

1. Connect the repository to Codex in ChatGPT.

2. Create a Codex environment for BFochtman746/Orivellum.

3. Give the environment repository access.

4. Use Codex Code mode for implementation tasks.

5. Require Codex to run tests, lint, type checks, and build commands.

6. Have Codex open pull requests rather than pushing directly to protected main.

7. Use the A-01 system as the long-term local execution and integration environment.

8. On Windows, run Codex CLI through WSL2 for the most reliable supported local workflow.

Codex Cloud is designed to connect to GitHub repositories, perform coding tasks, run tests, and produce pull requests. Codex CLI can read, modify, and run code locally; Windows support is experimental, so WSL2 is the safer local host.

4.3 Python and package management

Use:

● Python 3.12 as the first supported baseline;

● test against Python 3.12 and 3.13;

● uv as the only Python environment and lock authority;

● pyproject.toml as the only dependency declaration authority;

● uv.lock committed to Git;

● dependency groups for development, testing, documents, audio, AI, and Microsoft integration;

● uv sync --locked in CI;

● uv lock --check as a gate;

● uv build as the packaging gate;

● CycloneDX export as the SBOM mechanism.

Do not maintain independent hand-edited requirements.txt and requirements-dev.txt as parallel authorities. Export them from uv.lock only when another tool requires them.

4.4 Frontend

Use one frontend.

Recommended:

● SvelteKit because the current integrated product already uses it;

● TypeScript strict mode;

● one package manifest;

● one lockfile;

● one API client;

● one route map;

● one design system;

● one state-management pattern;

● one PWA/mobile policy.

Do not migrate the standalone React dashboards unless a verified unique workflow is absent from the Svelte application.

5. Target Repository Structure

```text
Orivellum/
├── .github/
│   ├── CODEOWNERS
│   ├── pull_request_template.md
│   └── workflows/
├── docs/
│   ├── architecture/
│   ├── adr/
│   ├── audit/
│   ├── capabilities/
│   ├── operations/
│   ├── qualification/
│   └── releases/
├── migrations/
├── scripts/
├── src/
│   └── orivellum/
│       ├── application/
│       ├── configuration/
│       ├── database/
│       ├── lifecycle/
│       ├── audit/
│       ├── events/
│       ├── jobs/
│       ├── security/
│       ├── diagnostics/
│       ├── capabilities/
│       ├── domains/
│       ├── adapters/
│       └── api/
├── ui/
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── migration/
│   ├── qualification/
│   ├── performance/
│   ├── security/
│   ├── recovery/
│   └── fixtures/
├── pyproject.toml
├── uv.lock
├── README.md
├── SECURITY.md
├── LICENSE
└── VERSION
```

The source tree should not create abstract registries merely because they sound architecturally complete. Every kernel component must solve an active runtime problem and participate in a runnable vertical slice.

6. Build Strategy: Vertical Releases, Not File Accumulation

Every release must deliver working behavior.

A valid release must:

● install;

● start;

● expose a health endpoint;

● initialize or migrate its database;

● shut down cleanly;

● pass tests;

● build a package;

● generate a manifest;

● produce restore evidence;

● update operational documentation.

Do not create dozens of disconnected classes before the application runs.

7. Release Sequence

Release 0 — Repository Foundation

Objective

Create a professional, executable repository before migrating product capabilities.

Work

● Initialize pyproject.toml.

● Configure build system.

● Add uv.lock.

● Add Ruff.

● Add Pyright or Mypy; choose one as the only static type checker.

● Add Pytest and coverage.

● Add pre-commit hooks.

● Add GitHub Actions.

● Add branch protection.

● Add security policy.

● Add changelog policy.

● Add semantic versioning.

● Add CODEOWNERS.

● Add architecture decision record process.

● Add SBOM export.

● Add license.

● Add a CLI entry point.

● Add a package build test.

Acceptance

```text
uv sync --locked
uv run ruff check .
uv run ruff format --check .
uv run pyright
uv run pytest
uv build
```

All must pass on Windows/WSL and GitHub Actions.

Release 1 — Runnable Platform Kernel

Objective

A real application that starts with zero product capabilities.

Must implement

● typed configuration;

● environment overrides;

● path resolution;

● structured logging;

● application context;

● lifecycle manager;

● database connection;

● migration runner;

● FastAPI application;

● CLI;

● health endpoint;

● version endpoint;

● diagnostics endpoint;

● graceful shutdown;

● signal handling;

● controlled task cancellation;

● runtime build metadata;

● deterministic startup evidence.

Commands

```text
orivellum init
orivellum start
orivellum doctor
orivellum migrate
orivellum backup
orivellum restore --verify
orivellum version
```

Endpoints

```text
GET /health
GET /version
GET /diagnostics
GET /configuration/effective
```

Sensitive configuration values must be redacted.

Critical correction from current source

The current source calls build_system() before opening orivellum.db, which can construct the legacy Store and initialize monarch.db. The new application must:

1. load configuration;

2. resolve the authoritative database path;

3. open orivellum.db;

4. run migrations;

5. construct services against that database;

6. start the API.

There must be a regression test proving that a clean boot creates no other application database.

Acceptance

● clean startup creates only orivellum.db;

● repeated startup is idempotent;

● invalid configuration fails before partial startup;

● shutdown closes the database and drains jobs;

● health shows service states;

● startup does not require Lemonade;

● AI outage produces degraded status, not application failure.

Release 2 — Persistence, Migration, Backup, and Recovery

Objective

Make state trustworthy before migrating user features.

Database architecture

Use SQLite for the single-user, local-first application unless measured load proves it insufficient.

Required SQLite settings:

● foreign keys enabled;

● WAL where appropriate;

● busy timeout;

● explicit transaction boundaries;

● migrations executed before services;

● one connection strategy with well-defined thread behavior;

● integrity checks;

● checkpoint policy;

● backup API.

Migration ledger

Replace one integer-only schema version with:

```text
migration_id
sequence
checksum
applied_at
application_version
execution_duration
result
error
```

Migration bodies must never be modified after release.

Legacy migration

Create explicit importers for:

● monarch.db;

● books.db;

● library_catalog.db;

● story.db;

● ledger.db;

● chats.json;

● memory.json;

● content files;

● generated outputs;

● voice profiles and reference audio.

Each importer must:

● run read-only against the source;

● produce counts and hashes;

● map every row;

● quarantine conflicts;

● use idempotency keys;

● write a signed migration report;

● leave source files untouched;

● support dry run;

● support rollback of the target transaction;

● prove no data loss.

Backup

Backup must include:

● database;

● files;

● configuration;

● capability manifests;

● generated artifacts;

● vector metadata;

● external-store inventory;

● checksums.

Restore

Restore must be automatically tested. A backup is not accepted until it has been restored into a clean temporary environment and verified.

Acceptance

● migration tests from every supported legacy schema;

● corruption fixture tests;

● partial migration recovery;

● duplicate import handling;

● path relocation;

● restore drill;

● database integrity check;

● file checksum reconciliation.

Release 3 — Capability Runtime and Registry

Objective

Create only the registry features required to operate and govern real capabilities.

Capability contract

Each capability must declare:

● permanent ID;

● version;

● lifecycle state;

● owner domain;

● required services;

● optional services;

● configuration schema;

● database migrations;

● API routers;

● health checks;

● qualification gates;

● tests;

● permissions;

● events produced and consumed;

● object types owned;

● data stores used.

Runtime behavior

● discover first-party capabilities from Python entry points or an explicit manifest index;

● validate manifests;

● resolve dependencies;

● reject cycles;

● disable optional capabilities safely;

● fail startup for missing required dependencies;

● expose runtime status;

● prevent direct registration outside the registry service.

Avoid overengineering

Do not create separate registries for every noun until a real requirement exists. Begin with:

● capability registry;

● service container;

● object-type registry;

● workflow catalog.

Expand only when active system behavior requires it.

Acceptance

● zero-capability boot;

● one example capability;

● duplicate rejection;

● dependency-cycle rejection;

● capability enable/disable;

● degraded optional dependency;

● capability health endpoint;

● manifest/schema compatibility tests.

Release 4 — Unified Object, Audit, Evidence, and Lifecycle Model

Objective

Create a durable governance layer that the product actually uses.

Universal object envelope

Every governed object needs:

```text
id
object_type
version
lifecycle_state
created_at
updated_at
created_by
owner_project_id
authority
metadata
content_hash
```

Do not force every table into one giant entity table. Use a root object record plus domain-specific tables where it improves integrity and queryability.

Lifecycle

Required lifecycle system:

● explicit state machine per object type;

● allowed transitions;

● transition authority;

● reason;

● evidence;

● timestamp;

● rollback or supersession policy;

● forbidden transitions;

● audit record.

Audit

Audit records must be append-only in normal operation.

Required fields:

● event ID;

● timestamp;

● actor;

● operation;

● object ID;

● before hash;

● after hash;

● correlation ID;

● workflow/job ID;

● result;

● warning/error;

● application version.

Evidence

Evidence is not only logging. It must link an assertion to proof:

● test result;

● generated artifact;

● input hash;

● output hash;

● benchmark;

● review;

● approval;

● external validation.

Acceptance

● lifecycle transition tests;

● destructive operation protection;

● approved/canonical knowledge preservation;

● immutable audit tests;

● event correlation;

● evidence retrieval;

● exportable object history.

Release 5 — Jobs, Automation, Scheduling, and Recovery

Objective

Replace unmanaged daemon threads with a governed execution system.

Current source problems to correct

The source currently starts multiple daemon schedulers and pollers, suppresses some scheduler exceptions, and relies on daemon-thread termination.

New job model

Every long-running action becomes a persistent job:

```text
job_id
job_type
state
priority
created_at
started_at
heartbeat_at
completed_at
attempt
max_attempts
input
checkpoint
result
error
correlation_id
```

States:

```text
queued
running
waiting
retrying
cancel_requested
cancelled
succeeded
failed
interrupted
```

Required behavior

● persistent queue;

● checkpointing;

● cancellation;

● retry with backoff;

● timeout;

● orphan detection;

● recovery after restart;

● one scheduler authority;

● exclusive-job controls;

● resource limits;

● user-visible progress;

● evidence records;

● no silent failure.

Acceptance

● terminate process during job and resume;

● cancellation test;

● duplicate-execution prevention;

● retry test;

● scheduler outage test;

● AI service recovery;

● backup while jobs are active;

● graceful shutdown drain.

Release 6 — Unified Intake and Library

Objective

Make file import automatic, governed, and project-aware.

Intake workflow

```text
Acquire
→ Quarantine
→ Validate
→ Fingerprint
→ Identify
→ Extract
→ Classify
→ Relate
→ Assign
→ Index
→ Review
→ Ready
```

Required Library behavior

● drag/drop and folder watch;

● automatic type detection;

● exact hash deduplication;

● near-duplicate detection;

● version linking;

● metadata extraction;

● project association;

● Work association;

● automatic collection placement;

● orphan detection;

● missing-file recovery;

● path portability;

● integrity scans;

● preview;

● tags and relationships;

● user correction and learning;

● bulk operations;

● import evidence;

● rollback.

File storage

Keep file bytes in governed filesystem storage by default. Store relative paths and hashes in the database.

Optional OneDrive adapter:

● use Microsoft Graph delegated permissions;

● use delta queries to synchronize changes incrementally;

● use resumable upload sessions for large files;

● store DriveItem IDs and sync tokens;

● never make OneDrive the only copy unless explicitly configured;

● preserve local-first operation.

Microsoft Graph supports incremental drive synchronization through delta links and resumable chunked uploads. Small file uploads can use direct content replacement, while large files should use upload sessions.

Scale qualification

Test at:

● 1,000 items;

● 10,000 items;

● 100,000 metadata records;

● large files;

● duplicates;

● moved files;

● renamed folders;

● offline/online resynchronization.

Release 7 — Document Intelligence

Objective

Migrate and qualify PDF, OCR, DOCX, PPTX, Markdown, image, and Excel processing.

Common contract

Every parser returns:

● source identity;

● content hash;

● detected format;

● structural blocks;

● plain text;

● tables;

● images;

● notes/comments;

● warnings;

● confidence;

● unsupported features;

● provenance offsets;

● parser/version;

● evidence bundle.

PDF

Migrate:

● pypdf;

● pdfplumber;

● rasterization;

● OCR fallback;

● generation.

Add:

● malformed/corrupt corpus;

● parser differential tests;

● encrypted file handling;

● embedded file detection;

● forms;

● annotations;

● reading order;

● table fidelity;

● font and encoding issues;

● repair evidence;

● holdout corpus.

OCR

Migrate Tesseract and vision-assisted OCR.

Add:

● language packs;

● confidence calibration;

● orientation;

● deskew;

● denoise;

● column detection;

● handwriting policy;

● page-level review;

● benchmark datasets;

● character/word error rates;

● visual overlay;

● human correction memory.

DOCX

Migrate Python DOCX processing and templates.

Add a multi-engine verification path:

● OPC/package validation;

● WordprocessingML validation;

● python-docx functional processing;

● Open XML SDK structural validation;

● native Microsoft Word open/repair/render validation on A-01;

● PDF render comparison;

● tracked changes;

● comments;

● fields;

● headers/footers;

● footnotes/endnotes;

● equations;

● charts;

● embedded objects;

● macros/signatures policy;

● protection;

● stress fixtures.

The Open XML SDK uses strongly typed classes over the ISO/IEC 29500 Open XML package model. Word JavaScript APIs expose tracked-change objects, making Microsoft Word a valuable optional native validation and review bridge.

Excel

Migrate openpyxl and formula logic.

Add:

● formula dependency graph;

● formula preservation;

● named ranges;

● tables;

● charts;

● external links;

● validation;

● conditional formatting;

● pivot preservation;

● recalculation policy;

● workbook corruption tests;

● native Excel comparison;

● Office Scripts adapter;

● mobile compatibility fixtures.

Office Scripts can automate workbook operations and integrate with Power Automate, but scripts for personal/family subscriptions are moving to OneDrive and require internet access. Therefore, Office Scripts should be an optional validation/automation adapter, not the local core.

PPTX

Add:

● slide text;

● notes;

● tables;

● speaker notes;

● images;

● charts;

● themes;

● master layouts;

● transitions policy;

● native PowerPoint render comparison.

Acceptance

Each format must have:

● capability specification;

● fixture corpus;

● coverage map;

● regression suite;

● fidelity metrics;

● unsupported-feature report;

● qualification level;

● documented fallback.

Release 8 — Knowledge and Research

Objective

Turn extracted content into governed knowledge rather than unreviewed AI output.

Knowledge object model

Required concepts:

● source;

● claim;

● evidence;

● entity;

● relationship;

● temporal assertion;

● uncertainty;

● conflict;

● canonical record;

● alternative record;

● review state;

● supersession.

Extraction

Every extracted claim must retain:

● source document;

● location;

● extraction method;

● model;

● prompt/policy version;

● confidence;

● supporting text hash;

● review status.

Entity resolution

Implement:

● canonical matching;

● aliases;

● merge proposals;

● conflict detection;

● reversible merges;

● project scope;

● global scope;

● duplicate scoring.

Conflict and temporal knowledge

Implement:

● competing assertions;

● valid-from/valid-to;

● source dates;

● confidence by evidence;

● preferred/canonical selection;

● unresolved state;

● supersession without deletion.

Research

Required workflow:

```text
question
→ research plan
→ source collection
→ source quality assessment
→ claim extraction
→ contradiction analysis
→ gap analysis
→ synthesis
→ citation validation
→ review
→ publication
```

Search and retrieval

Use:

● full-text search;

● embeddings;

● metadata filters;

● optional reranker;

● source authority weighting;

● freshness;

● project scope;

● explainable ranking.

Acceptance

● benchmark question set;

● retrieval precision/recall;

● citation correctness;

● hallucination tests;

● contradiction fixtures;

● temporal fixtures;

● entity-resolution corpus;

● human-review workflow;

● reproducibility.

Release 9 — Projects, Conversations, Memory, and Workspace

Objective

Make Projects the operational context while preserving standalone chat.

Project

A project must relate:

● conversations;

● documents;

● knowledge;

● Works;

● tasks;

● jobs;

● research;

● artifacts;

● releases;

● learning;

● automation.

Objects are related to Projects; they are not hidden inside opaque project folders.

Conversation

Required:

● rename;

● archive;

● search;

● branch/fork;

● export;

● project attachment;

● document attachment;

● artifact creation;

● resumable streaming;

● mobile/PWA reconnect;

● background-safe generation;

● message provenance;

● model and tool trace;

● editable memory scope.

Memory

Separate:

● conversation context;

● user preferences;

● project memory;

● learned corrections;

● canonical knowledge.

Add:

● scope;

● authority;

● expiration/decay policy;

● consolidation;

● contradiction handling;

● deletion;

● export;

● privacy.

Acceptance

● 10,000-message conversation;

● reconnect during streaming;

● app backgrounding on iPhone;

● project rename and move;

● memory conflict;

● cross-project isolation;

● export/import;

● privacy deletion.

Release 10 — Works, Writing, and Publication

Objective

Migrate the strongest current user workflow and integrate it with the new governance model.

Works

Required:

● Work;

● edition;

● manuscript;

● chapter;

● section;

● draft;

● revision;

● approved text;

● publication artifact;

● Story Bible;

● source/reference attachments.

Writing

Migrate:

● chapter editor;

● suggestions;

● FORGE scoring;

● voice audits;

● continuity;

● story bible;

● book pipeline.

Add:

● version comparison;

● sentence/paragraph/chapter history;

● approval states;

● clean-document gate;

● editorial comments;

● tracked changes adapter;

● reversible AI edits;

● requirement-to-text traceability;

● export profiles;

● release candidate freeze.

Publication

Outputs:

● DOCX;

● PDF;

● Markdown;

● HTML;

● EPUB;

● print package;

● audiobook package.

Every publication must have:

● source Work version;

● configuration;

● generator version;

● hashes;

● validation results;

● warnings;

● approval;

● reproducible build command.

Release 11 — Voice and Commercial Audiobook

Objective

Unify the two current narration implementations into one production pipeline.

Preserve from current source

● Chatterbox;

● F5-TTS ONNX;

● Kokoro;

● Lemonade fallback;

● voice profiles;

● reference audio;

● chapter generation;

● WAV stitching;

● M3U;

● M4B;

● background progress.

Replace or add

Render manifest

For every segment:

● source text hash;

● Work version;

● chapter/paragraph/sentence identity;

● voice profile version;

● engine;

● engine version;

● model;

● parameters;

● reference audio hash;

● output hash;

● duration;

● QC results;

● approval state.

Editing

● sentence regeneration;

● paragraph regeneration;

● segment locking;

● take comparison;

● splice/crossfade;

● waveform preview;

● selective speaker regeneration;

● changed-text-only regeneration.

Pronunciation

● project dictionary;

● global dictionary;

● phoneme/IPA;

● engine-specific pronunciation;

● approval and reuse;

● named-entity integration.

Casting

● narrator;

● character voices;

● dialogue attribution;

● stable casting;

● audition;

● fallback;

● per-character review.

Audio QC

● clipping;

● silence;

● noise floor;

● sample rate;

● channels;

● duration mismatch;

● duplicate/missing text;

● pronunciation flags;

● integrated loudness;

● true peak;

● loudness range;

● room tone.

Do not use dBFS as a substitute for LUFS. FFmpeg’s loudnorm filter implements EBU R128 and supports integrated loudness, loudness range, true-peak targets, and two-pass operation.

ACX profile

ACX currently requires, among other items:

● peaks below -3 dB;

● noise floor below -60 dB RMS;

● 1–5 seconds of room tone at file boundaries;

● 192 kbps or higher constant-bit-rate MP3;

● 44.1 kHz.

These values must be implemented as a versioned distributor profile, not hard-coded as universal publishing truth.

Packaging

● WAV masters;

● ACX MP3 package;

● M4B;

● chapter markers;

● title;

● author;

● narrator;

● cover;

● copyright;

● description;

● series;

● ISBN where applicable;

● publication manifest;

● QC report.

Acceptance

● full-length book render;

● interruption and resume;

● one-chapter revision;

● one-sentence revision;

● multi-speaker book;

● pronunciation corpus;

● ACX automated preflight;

● listening review;

● deterministic artifact manifest;

● distributor test upload where possible.

Release 12 — Learning

Objective

Integrate learning into the main workspace rather than leaving it as backend-only infrastructure.

Migrate

● concepts;

● prerequisites;

● mastery.

Add

● learning project;

● curriculum;

● lesson;

● assessment;

● question bank;

● flashcards;

● spaced repetition;

● learner profile;

● gap analysis;

● adaptive sequencing;

● source-grounded explanations;

● quiz integration inside Projects and Chat;

● study plans;

● progress dashboard;

● mastery evidence.

Acceptance

● concept graph;

● prerequisite enforcement;

● assessment reliability;

● spaced repetition scheduling;

● learning progress restoration;

● source citation;

● incorrect-answer remediation;

● integrated UI.

Release 13 — AI Orchestration and Agents

Objective

Make AI a governed platform service.

Model gateway

Support:

● Lemonade OpenAI-compatible endpoint;

● model discovery;

● health;

● capability profiles;

● timeout;

● cancellation;

● streaming;

● context window;

● structured output;

● embeddings;

● reranking;

● vision;

● TTS;

● transcription.

Do not scan every local listening port during ordinary request execution. Discovery should be explicit, bounded, cached, cancellable, and independently testable.

Routing

Route by:

● task type;

● model capability;

● latency;

● available memory;

● quality;

● privacy;

● fallback;

● user selection.

Prompt governance

● prompt templates versioned;

● system policy separated from user content;

● injection boundaries;

● structured output schemas;

● provenance;

● regression tests;

● redaction;

● tool permissions.

Agents

Agents must not own persistence. They consume domain services and workflows.

Required:

● declared permissions;

● tool allowlist;

● budget;

● timeout;

● cancellation;

● checkpointing;

● evidence;

● human approval gates;

● rollback;

● sandbox.

Acceptance

● model outage;

● malformed structured output;

● tool failure;

● prompt injection fixtures;

● cancellation;

● context overflow;

● deterministic test mode;

● privacy boundary;

● agent resume.

Release 14 — Security and LAN/Mobile Access

Objective

Make iPhone access safe without weakening local-first operation.

Current issues to correct

The current source includes:

● wildcard CORS;

● optional empty API key;

● /drop* authentication exemption;

● body-size control dependent on Content-Length;

● daemon background workers;

● Windows sandbox limitations;

● broad exception suppression.

Required controls

● bind to loopback by default;

● explicit LAN mode;

● Tailscale-recommended deployment;

● authenticated sessions or bearer token;

● secure token storage;

● restricted CORS;

● CSRF policy where cookies are used;

● upload streaming limits;

● MIME/content inspection;

● quarantine;

● path traversal protection;

● archive bomb limits;

● subprocess sandbox;

● WSL2 isolation for generated code;

● least-privilege filesystem;

● secret redaction;

● audit logs;

● dependency and SBOM scanning;

● threat model;

● security regression suite.

Acceptance

● unauthorized LAN request;

● wrong origin;

● oversized chunked upload;

● malicious filename;

● ZIP bomb;

● prompt injection;

● tool privilege escalation;

● path traversal;

● token rotation;

● backup secrecy;

● audit integrity.

Release 15 — Microsoft 365 Professional Validation and Integration

Objective

Use Microsoft 365 to strengthen compatibility and review without making cloud services mandatory.

Native Office bridge on A-01

Use installed Word, Excel, and PowerPoint through controlled Windows automation for:

● open/repair detection;

● native PDF rendering;

● layout comparison;

● tracked changes;

● comments;

● recalculation;

● chart rendering;

● page/slide counts;

● warning capture.

Open XML validation

Use Open XML package/schema validation independently from native Office rendering.

OneDrive

Optional adapter:

● delegated authentication;

● least-privilege Files.ReadWrite;

● DriveItem IDs;

● delta synchronization;

● resumable uploads;

● conflict policy;

● offline queue;

● local authoritative-copy option;

● audit events.

Office Scripts

Use only for supported Excel automation scenarios. Treat Office Scripts as online-only because scripts are stored in OneDrive and require connectivity.

Acceptance

● DOCX open without repair;

● Word native PDF comparison;

● tracked changes round-trip;

● Excel recalculate and compare;

● PPTX native render;

● OneDrive offline/reconnect;

● conflict handling;

● least-privilege permission test.

Release 16 — UI Consolidation

Objective

One UI, one navigation model, one API client, one mobile experience.

Required integrated spaces

● Home;

● Chat;

● Projects;

● Library;

● Research;

● Knowledge;

● Works;

● Learning;

● Automation;

● System;

● Diagnostics;

● Capability status.

Required behavior

● rename chats;

● attach documents in chat;

● create project from chat;

● see project completion;

● automatic Library classification;

● incomplete-work indicators;

● artifact preview;

● background job progress;

● mobile reconnect;

● offline status;

● error recovery;

● accessibility;

● keyboard navigation;

● PWA.

Standalone dashboard migration

For each old React dashboard workflow:

● map every action;

● compare to the Svelte implementation;

● migrate unique behavior;

● add regression test;

● mark source implementation retired;

● do not ship both.

Release 17 — Qualification, Certification, and Self-Audit

Objective

Make completeness measurable.

Capability maturity record

Each capability must report:

● implemented requirements;

● verified requirements;

● blockers;

● warnings;

● test coverage;

● benchmark results;

● compatibility results;

● security results;

● recovery results;

● production status.

Production status

Use:

```text
Not Implemented
Prototype
Functional
Qualified for Personal Use
Qualified for Production
Qualified for Professional Publication
Deprecated
Retired
```

Avoid unsupported percentages. Show exact requirements passed and critical blockers.

Self-audit

Generate:

● route inventory;

● capability inventory;

● migration inventory;

● table ownership;

● dependency graph;

● UI/API coverage;

● orphan detection;

● duplicate responsibility candidates;

● stale documentation;

● untested public APIs;

● configuration inventory;

● release readiness;

● SBOM;

● known risks.

Acceptance

A release cannot claim production-ready unless:

● all critical requirements pass;

● no open blocker;

● restore succeeds;

● security gates pass;

● migration gates pass;

● capability qualification is current;

● evidence is attached.

8. Capability-by-Capability Upgrade Summary

|Capability   |Current status                        |Required action                              |Completion gate                                    |
|-------------|--------------------------------------|---------------------------------------------|---------------------------------------------------|
|Platform     |Substantial but transitional          |Rebuild clean runtime foundation             |Clean boot, shutdown, diagnostics, one DB          |
|Configuration|Distributed                           |One typed authority                          |Validated effective config and redaction           |
|Database     |Broad central schema plus fragments   |One authority plus explicit adapters         |Migration/restore/integrity certification          |
|Jobs         |Daemon threads and partial persistence|Governed persistent job engine               |Resume/cancel/retry/shutdown evidence              |
|Library      |Functional, duplicate implementations |Unify and automate                           |Large-corpus, dedupe, integrity, project assignment|
|Intake       |Functional                            |Governed pipeline                            |Quarantine through Ready with evidence             |
|PDF          |Functional                            |Qualify fidelity and corruption handling     |Corpus and differential parser pass                |
|OCR          |Functional                            |Benchmark and review workflow                |Accuracy thresholds and correction loop            |
|DOCX         |Functional                            |Native Word qualification                    |Open/repair/render/package pass                    |
|Excel        |Functional                            |Native Excel qualification                   |Formula, layout, recalculation pass                |
|PPTX         |Functional                            |Native PowerPoint qualification              |Notes/tables/charts/render pass                    |
|Knowledge    |Strong storage, incomplete reasoning  |Add claims/conflict/temporal/review          |Benchmark and citation correctness                 |
|Research     |Partial/implicit                      |Build explicit research domain               |End-to-end evidence-backed research                |
|Chat         |Functional                            |Project/document/artifact integration        |Long-session, reconnect, export, provenance        |
|Projects     |Functional organization               |Make operational context                     |Complete relation and status model                 |
|Works        |Strong                                |Migrate carefully and add revision governance|Full authoring/publication regression              |
|Story Bible  |Functional but separate               |Integrate persistence and lifecycle          |Continuity and conflict qualification              |
|Voice        |Functional, split                     |Unify render service                         |Multi-engine, profile, provenance pass             |
|Audiobook    |Functional prototype                  |Add editing/mastering/QC/publishing          |Distributor profile and recovery pass              |
|Learning     |Emerging backend                      |Complete UI and adaptive workflow            |Mastery and study workflow qualification           |
|Backup       |Strong foundation                     |Add verified restore and all-store coverage  |Automatic restore drill                            |
|Security     |Partial                               |Harden LAN/mobile/upload/tool execution      |Threat-model regression pass                       |
|Microsoft    |Not integrated as governed adapter    |Add optional Office/OneDrive bridge          |Native Office and sync qualification               |
|Agents       |Early capability elements             |Build only after services/workflows          |Permissions, evidence, rollback, sandbox           |

9. Work We Must Not Do

● Do not migrate entire folders because they exist.

● Do not copy the old core directory wholesale.

● Do not copy all database tables before proving ownership.

● Do not keep MONARCH-compatible runtime paths indefinitely.

● Do not create a universal abstraction before a vertical slice needs it.

● Do not produce one-file-per-turn scaffolding.

● Do not count a class or route as a completed capability.

● Do not call a capability production-ready because unit tests pass.

● Do not rely on daemon-thread termination.

● Do not hide scheduler or backup failures.

● Do not treat dBFS as LUFS.

● Do not make OneDrive or Office Scripts mandatory for local operation.

● Do not expose wildcard CORS on LAN.

● Do not scan uncontrolled local ports during user requests.

● Do not allow AI agents to write directly to persistence.

● Do not modify released migration bodies.

● Do not delete legacy source until migration evidence and unique-capability comparison are complete.

10. Exact First 90-Day Build Program

Days 1–10: Repository and executable kernel

● Codex environment connected.

● Branch protection configured.

● pyproject.toml.

● uv.lock.

● CI.

● CLI.

● FastAPI.

● typed configuration.

● logging.

● SQLite.

● migrations.

● health.

● controlled shutdown.

● package build.

Exit: orivellum start works and CI is green.

Days 11–20: Persistence and recovery

● migration ledger;

● backup;

● restore;

● integrity;

● path handling;

● legacy importer framework;

● recovery tests.

Exit: clean restore and migration dry-run report.

Days 21–30: Capability runtime and jobs

● capability contract;

● service container;

● persistent jobs;

● scheduler;

● checkpoints;

● cancellation;

● diagnostics.

Exit: example capability runs as a recoverable job.

Days 31–50: Library and intake

● file store;

● import;

● fingerprint;

● dedupe;

● metadata;

● project relations;

● previews;

● integrity;

● bulk import;

● UI.

Exit: representative corpus imports automatically and remains traceable.

Days 51–70: Document intelligence

● PDF;

● OCR;

● DOCX;

● PPTX;

● Excel;

● common extraction contract;

● fixture corpora;

● native Office bridge foundation.

Exit: format qualification reports.

Days 71–90: Knowledge, conversation, and project integration

● knowledge claims;

● entities;

● citations;

● conflicts;

● retrieval;

● project relations;

● document-aware chat;

● artifact creation;

● memory scopes.

Exit: import → knowledge → project → chat workflow passes end to end.

The timeline is sequencing guidance, not a promise of elapsed delivery time. Releases should advance only when gates pass.

11. Definition of Complete

Orivellum is complete enough for a v1 production release when:

1. One repository builds the whole supported product.

2. One startup path runs the supported product.

3. One database owns application relational state.

4. Legacy databases are import-only.

5. Backup and restore are proven.

6. All supported capabilities have specifications and qualification results.

7. The UI exposes complete supported workflows.

8. Parallel MONARCH applications are retired after capability comparison.

9. AI outages degrade gracefully.

10. Jobs recover after restart.

11. LAN/mobile access is authenticated and hardened.

12. Documents are validated structurally and, where applicable, through native Office.

13. Audiobooks have render manifests, QC, editing, and distributor profiles.

14. Research and Knowledge preserve source evidence and conflicts.

15. Every release produces an SBOM, manifest, migration report, test report, qualification report, and known-risk report.

16. No production claim is made without evidence.

12. Primary Research Sources

● OpenAI Help Center — Codex environment and GitHub connection guidance.

● OpenAI Help Center — Codex CLI getting started.

● OpenAI Help Center — Connecting GitHub to ChatGPT.

● Astral uv documentation — projects, locking, syncing, building, exporting SBOM.

● GitHub documentation — Python CI, pytest, coverage, Ruff, repository Actions.

● FastAPI documentation — lifespan and application testing.

● Microsoft Learn — Microsoft Graph DriveItem delta and upload sessions.

● Microsoft Learn — Office Scripts and Power Automate.

● Microsoft Learn — Open XML SDK and Word tracked changes.

● FFmpeg documentation — loudnorm EBU R128 normalization.

● ACX Help Center — current audiobook submission requirements.